## Slide 1: Aligning Secure by Design to the Project Delivery Framework

## Slide 2: Introduction
References: Government Functional Standard GovS 002: Project Delivery HO Project Delivery Framework
The Secure by Design approach aims to help teams deliver effective cyber security from the initial concept through every stage of a project delivering a digital service.
The change life cycles are aligned to the Government Project Delivery Functional Standard lifecycle approved by the Home Office Portfolio and Investment Committee (PIC).
The framework includes essentials for the smallest projects through to the complex mission critical and Government Major Projects Portfolio (GMPP) projects.
In these slides, we show the Secure by Design activities mapped to the Capability Delivery Framework across 3 distinct delivery types:
  programme
  waterfall projects
  agile projects
This slide deck contains visualisations. The Secure by Design guidance How to integrate Secure by Design into the government gate review life cycle provides a text alternative explaining how Secure by Design activities map to gates and decision points within the project delivery lifecycle.

## Slide 3: Project life cycle
The Government Functional Standard: Project Delivery defines waterfall and agile project life cycles, that are implemented in the Home Office Project Delivery Framework.
We can also deliver in a hybrid manner, depending on the needs of the organisation..
The important thing is that project stages are aligned to the business cases, which are referred to as gates or decision points.

## Slide 4: Capability Delivery Framework life cycles
The change life cycles are aligned to the Government Functional Project Delivery Standard life cycle approved by the Home Office Portfolio and Investment Committee (PIC). The framework includes essentials for the smallest projects through to the complex mission critical and Government Major Projects Portfolio (GMPP) projects.

## Slide 5: Delivery life cycles (4 phases)
Public beta / live
Private beta
Alpha
Discovery

## Slide 6: Mapping Secure by Design to delivery life cycles (4 phases)
This is a visualisation of the Secure by Design self assessment tracker (4-phase approach), which shows the activities that would be undertaken in each phase and in what order. Each of the Secure by Design activities would have a corresponding number of artefacts (documents/processes) that would be prevalent and related to that particular activity (these have been pre-mapped).

## Slide 7: Mapping Secure by Design to delivery life cycles (Agile, 4 phases)
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability (i.e. CSOC)
Activity 18: Discovering vulnerabilities (i.e. CSOC)
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Public beta / live
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability
Activity 18: Discovering vulnerabilities
Activity 17: Implementing a vulnerability management process
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Activity 14: Agreeing a security controls set for your service
Activity 13: Performing a security risk assessment
Activity 12: Performing threat modelling
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 5: Working out the project’s security risk appetite
Activity 1: Considering security within the business case
Private beta
Alpha
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 5: Working out the project’s security risk appetite
Activity 7: Understanding cyber security obligations
Activity 8: Understanding business objectives and user needs
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 1: Considering security within the business case
Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress
Discovery

## Slide 8: Mapping Secure by Design to delivery life cycles (Waterfall, 4 phases)
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability (i.e. CSOC)
Activity 18: Discovering vulnerabilities (i.e. CSOC)
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Readiness / live
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability
Activity 18: Discovering vulnerabilities
Activity 17: Implementing a vulnerability management process
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Activity 14: Agreeing a security controls set for your service
Activity 13: Performing a security risk assessment
Activity 12: Performing threat modelling
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 5: Working out the project’s security risk appetite
Activity 1: Considering security within the business case
Deliver
Appraise / define
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 5: Working out the project’s security risk appetite
Activity 7: Understanding cyber security obligations
Activity 8: Understanding business objectives and user needs
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 1: Considering security within the business case
Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress Activity 4: Tracking SbD progress
Feasibility

## Slide 9: Mapping Secure by Design to delivery life cycles (Programme)
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability (i.e. CSOC)
Activity 18: Discovering vulnerabilities (i.e. CSOC)
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Delivery into live
Activity 21: Retiring service components securely
Activity 20: Evaluating the security impact of changes
Activity 19: Managing observability
Activity 18: Discovering vulnerabilities
Activity 17: Implementing a vulnerability management process
Activity 16: Assessing the effectiveness of security controls
Activity 15: Responding to and mitigating security risks
Activity 14: Agreeing a security controls set for your service
Activity 13: Performing a security risk assessment
Activity 12: Performing threat modelling
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 5: Working out the project’s security risk appetite
Project delivery
Activity 11: Sourcing a threat assessment
Activity 10: Assessing the importance of service assets
Activity 9: Documenting service assets
Activity 6: Managing third party product security risks
Activity 5: Working out the project’s security risk appetite
Activity 7: Understanding cyber security obligations
Activity 8: Understanding business objectives and user needs
Activity 3: Agreeing roles and responsibilities
Activity 2: Identifying security resources
Activity 1: Considering security within the business case
Activity 4: Tracking SbD progress
Feasibility